PROJECT PLAN DOCUMENT

(Due: 12th February)

| Project number | 27 |
| --- | --- |
| Project Title | Chat Based Form Filler |
| Document | Project Plan |
| Creation date | 10th February, 2026 |
| Created By | Hari Aakash K Hemang Joshi, Kausheya Roy, Shuban Biswas, Neha Prabhu |
| Client | Satish Kathirisetti and Akhila Venigalla, IIITH - Product Labs |

# Brief problem statement

Manually filling out forms is error-prone, time consuming and repetitive. This issue is more evident in real-world use where users may want to provide inputs verbally rather than by typing. They might also want to stop midway and continue filling the form later without losing context.

The problem being addressed is the lack of an intelligent flexible system that can dynamically capture user input through real-time text or audio streams and map that input directly to the relevant form fields.

At a conceptual level, the goal is to bridge the gap between natural human communications and rigid digital form interfaces.

# Team Members

| Member | Roll Number | Role |
| --- | --- | --- |
| Hemang Joshi | 2024114012 | Frontend Developer |
| Kausheya Roy | 2024101085 | Backend Developer |
| Shuban Biswas | 2024111017 | Project Manager |
| Hari Aakash K | 2024111001 | Backend Developer |
| Neha Prabhu | 2024101058 | Backend Developer |

# Team Communication

Most of our internal team communication happens through Whatsapp. Additionally, we have a Microsoft Teams Chat setup to communicate with the client. We have weekly in-person meetings with our client at Product Labs. We also hold weekly in-person internal team meetings.

# Development Environment

# Development Environment: VS Code

Collaboration Tools: Github, Google Docs

Programming Languages: Python, Javascript, HTML

The project is wrapped in a Docker Container.

# Milestone Schedule

| Milestone | Due Date | Release | Deliverable? |
| --- | --- | --- | --- |
| Create draft requirements | 25/01/26 | R1 | No |
| Finalize requirements | 27/01/26 | R1 | Yes |
| Develop first prototype | 28/01/26 | R1 | Yes* |
| Develop system architecture (Design) | 7/02/26 | R1 | No |
| Implement second prototype | 12/02/26 | R1 | Yes* |
| Improve system architecture (Design) | 14/02/26 | R1 | No |
| Implement third prototype | 19/02/26 | R1 | Yes* |

*Currently, all deliverables are presented to the client during the weekly meetings and iteratively improved upon.